DevCheckpoint

Product Requirements Document (PRD)

Developer memory for task switching, debugging continuity and team handoffs.

Product promise Git saves your code. DevCheckpoint saves the working context around your code.

Hackathon Track
Developer Tooling - Workflow & Context Management

Version 1.0  |  MVP PRD  |  September 2026

1. Executive Summary

What we are building and why it matters.

DevCheckpoint is a local-first developer productivity tool that creates save-points for software work. It captures the context around a coding task - the task goal, changed files, Git state, errors, commands, notes, attempted fixes and the next likely action - and turns that information into a concise AI-generated checkpoint.

When a developer is interrupted or switches projects, they can later open the saved checkpoint and quickly resume without reconstructing the entire mental state from Git history, terminal output and open files.

Core user outcome A developer should be able to leave a task, return hours or days later, and understand the current state in under one minute.

MVP scope

Add/select a local Git project.

Create a task with a short task description.

Capture Git branch, changed files, diff, recent commits and optional developer notes.

Accept pasted terminal errors / recent commands in MVP; automatic terminal capture is a later enhancement.

Generate an AI checkpoint containing current task, current problem, already-tried actions, important files and next step.

Save checkpoints locally and reopen them later.

Generate a shareable handoff summary for another developer.

Out of scope for MVP

Full IDE replacement or code editor.

Autonomous code changes or automatic commits.

Continuous screen recording or keylogging.

Enterprise analytics, SSO and organization-wide administration.

Complex multi-repository dependency graphs.

2. Problem, Users & Goals

Problem statement

Git is excellent at recording code history, but it does not reliably capture the developer's temporary working context: why a change was being made, what failed during debugging, what approaches were rejected, what commands were run, and what should happen next. That information often disappears when the developer switches tasks or ends the day.

Primary users

| User | Need | Example |
| --- | --- | --- |
| Solo developer | Resume work quickly after interruptions | Return to a half-finished bug fix the next day |
| Software engineer in a team | Switch between tickets without losing mental context | Pause feature work to handle a production issue |
| Developer handing off work | Explain current state without a long call or message | Transfer an incomplete task to a teammate |
| New contributor | Understand what the previous developer was doing | Continue an existing task from a saved checkpoint |

Product goals

Reduce the time required to resume an interrupted coding task.

Capture useful context that is usually missing from Git commits.

Make task handoffs clearer and faster.

Keep the MVP simple enough to work with existing Git projects and developer tools.

Use AI to summarize context, not to replace the developer or IDE.

Success criteria for hackathon MVP

| Metric | Target |
| --- | --- |
| Checkpoint creation | Under 10 seconds after context is submitted |
| Resume comprehension | User understands task state in under 60 seconds |
| Required user input | Only project + task description; notes/errors optional |
| Core demo flow | Start task -> save checkpoint -> switch -> resume -> handoff |
| Data handling | Project metadata/checkpoints stored locally by default |

3. User Experience & Core Flow

Primary flow

1. Add Project - User selects a local Git repository.

2. Start Task - User enters a short description such as “Fix Stripe webhook verification.”

3. Work Normally - DevCheckpoint reads available project/Git context; developer can add errors, commands or notes.

4. Save Checkpoint - User saves the task state before stopping or switching.

5. AI Summary - AI converts raw context into a structured checkpoint.

6. Resume - User reopens the checkpoint and sees what was happening and what to do next.

7. Handoff - Optional: generate a concise summary for another developer.

Concept flow: project -> task -> context capture -> checkpoint -> resume / handoff

4. Functional Requirements

Requirements are prioritized for the hackathon MVP.

| ID | Capability | Priority | Requirement |
| --- | --- | --- | --- |
| FR-01 | Project selection | Must | User can select a local Git project and DevCheckpoint stores its path/reference. |
| FR-02 | Project validation | Must | System detects whether the selected directory is a Git repository and shows a clear error if it is not. |
| FR-03 | Task creation | Must | User can create a task with title/description and start time. |
| FR-04 | Git context | Must | Read current branch, git status, changed files, git diff and recent commits. |
| FR-05 | Developer notes | Must | User can enter free-text notes, blocker, attempted fixes, recent commands or error output. |
| FR-06 | Checkpoint generation | Must | AI converts captured context into a structured summary. |
| FR-07 | Checkpoint storage | Must | Checkpoint is stored locally with timestamp, project and task association. |
| FR-08 | Checkpoint list | Must | User can view previous checkpoints for a project/task. |
| FR-09 | Resume view | Must | User can open a checkpoint and immediately see current objective, problem, key files, attempted fixes and next step. |
| FR-10 | Handoff summary | Should | Generate a clean text handoff that can be copied/shared. |
| FR-11 | Ask AI about checkpoint | Should | User can ask a question using saved checkpoint context. |
| FR-12 | Automatic terminal capture | Later | Capture terminal commands/errors through IDE/terminal integration. |
| FR-13 | Background activity capture | Later | Track file activity during an active task with explicit user control. |

Checkpoint output structure

| Field | Description |
| --- | --- |
| Task | What the developer is trying to accomplish. |
| Branch | Current Git branch. |
| What changed | Short summary of relevant modified files / diff. |
| Current problem | The blocker, failing behavior or unresolved question. |
| Already tried | Experiments/fixes already attempted. |
| Important files | Files most relevant to continuing the task. |
| Next step | One or more concrete actions to try next. |

5. Screens & Interaction Requirements

| Screen | Purpose | Required elements |
| --- | --- | --- |
| Projects | Entry point to all workspaces | Project cards, add project, last checkpoint, Resume button |
| Task | Start/monitor a task | Task title, description, project, branch, current status |
| Save Checkpoint | Capture context before switching | Detected Git info, notes/errors fields, Save button |
| Checkpoint Detail | Resume work | Task, changed files, blocker, tried, key files, next step, Ask AI |
| History | View previous save-points | Timeline/list of checkpoints with timestamps |
| Handoff | Transfer work | Generated summary, copy/export action |

UX principles

Checkpoint creation should feel lighter than writing a detailed status update.

AI output must be concise and action-oriented, not a long chat response.

The developer should always see what information is being collected.

No automatic code edits in the MVP.

The product should work alongside VS Code/Cursor/other IDEs rather than compete with them.

Key interaction The strongest demo moment is “Resume Task”: one click should show the complete task state and a practical next step.

6. AI & Context Requirements

AI responsibilities

Summarize Git changes in plain language.

Combine user notes/errors with repository context.

Identify likely important files from changed files and task description.

Extract what has already been attempted.

Suggest a next step without claiming certainty when evidence is incomplete.

Generate a handoff summary in a compact format.

AI guardrails

Do not invent commands, errors or experiments that are not present in captured context.

Clearly label suggestions as recommendations when they are inferred.

Never expose secrets from .env, credentials, private keys or ignored sensitive files.

Do not automatically run destructive commands.

Limit context sent to external AI providers; local-model mode should be supported later.

Suggested model input

Context package Task description + branch + Git status + changed files + selected diff + recent commits + developer notes + pasted terminal errors/commands.

Suggested model output

Structured checkpoint Task / Current state / What changed / Current blocker / Already tried / Important files / Recommended next step.

7. Technical Design

Recommended MVP stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | Next.js + TypeScript | Fast UI development and easy API integration |
| UI | Tailwind CSS + shadcn/ui | Reusable, clean dashboard components |
| Backend | Next.js API routes or lightweight Node service | Keeps hackathon architecture simple |
| Database | SQLite | Local, simple and sufficient for projects/tasks/checkpoints |
| Git | simple-git / Git CLI | Reliable access to branch, diff, status and log |
| File access | Node.js fs APIs | Read selected project metadata/files as needed |
| AI | OpenAI/Gemini API or Qwen via Ollama | Structured summarization with option for local AI |
| Desktop later | Tauri | Safer local filesystem/background integration with small footprint |

High-level architecture

Local Project -> Context Collector -> Context Filter -> AI Summary Engine -> SQLite -> Dashboard / Resume / Handoff

Core data model

| Entity | Key fields |
| --- | --- |
| Project | id, name, local_path, repo_name, created_at |
| Task | id, project_id, title, description, status, started_at, closed_at |
| Checkpoint | id, task_id, timestamp, branch, git_status, diff_summary, blocker, tried, next_step, ai_summary |
| CheckpointFile | checkpoint_id, file_path, change_type, relevance_score (optional) |
| ContextNote | task_id, type (note/error/command), content, created_at |

Privacy / security requirements

Store project paths and checkpoints locally by default.

Respect .gitignore and an additional DevCheckpoint ignore list.

Exclude .env, credential files, SSH keys, private keys and obvious secret patterns.

Show whether the selected AI provider is local or cloud-based.

Require user action before generating/sending a checkpoint to an external model.

MVP implementation order

| Phase | Deliverable |
| --- | --- |
| 1 | Project picker + Git repo validation |
| 2 | Task creation + local SQLite storage |
| 3 | Git context collector (branch/status/diff/commits) |
| 4 | Save Checkpoint form + developer notes/errors |
| 5 | AI structured summary generation |
| 6 | Checkpoint history + Resume Task view |
| 7 | Handoff summary + copy/export |
| 8 | Polish, demo project and edge-case handling |

8. Acceptance Criteria & Roadmap

MVP acceptance criteria

A user can add a valid Git repository without manual configuration.

A user can create a task and save at least one checkpoint.

The checkpoint contains branch, changed files and an AI summary.

The summary includes the task, current problem, already-tried actions, important files and next step when that information is available.

A user can close/reopen the app and still see saved checkpoints.

A user can resume a task from the checkpoint detail screen.

A user can generate and copy a handoff summary.

Sensitive/common secret files are excluded from AI context.

Post-MVP roadmap

| Stage | Enhancements |
| --- | --- |
| V1.1 | Automatic terminal command/error capture; file watcher; richer checkpoint timeline |
| V1.2 | VS Code/Cursor extension; one-click Start/Pause/Resume inside IDE |
| V1.3 | Semantic code search, smarter relevant-file detection and Ask Workspace |
| V1.4 | Multi-repo tasks, Jira/GitHub Issues integration and team handoff links |
| V2 | Team workspace, encrypted sync, organization controls, project knowledge memory |

Demo scenario

1) Start “Fix Stripe webhook verification”.  2) Show changed files and a failing error.  3) Save a checkpoint.  4) Switch to another task.  5) Return and press Resume.  6) Show the AI checkpoint and recommended next action.  7) Generate a handoff summary for a teammate.

Final positioning DevCheckpoint is not another code generator. It is the memory layer that helps developers stop, switch and continue without losing the context around their work.

Document status: MVP requirements ready for implementation. Requirements may be refined after prototype testing.